# PRANA - Sprint 3 Documentation

Version: v0.3.0

Status: Complete

## Objective

Complete onboarding persistence, reusable UI components, and personalized dashboard.

## Completed Features

Reusable UI components (PranaButton, ProgressHeader, PranaCard, OptionCard, PranaTextField, UnitSelector, SectionHeader, EmptyState)

Shared OnboardingController and OnboardingState

Complete onboarding flow

Review screen

UserProfile model

Local profile persistence using SharedPreferences

Startup screen with onboarding check

Skip onboarding on future launches

Personalized dashboard greeting

## Acceptance Criteria

Onboarding completes successfully

Profile persists after app restart

Returning users go directly to Dashboard

Dashboard displays user's first name

flutter analyze passes

## Remaining for Sprint 4

- Nutrition Engine (BMR, BMI, TDEE)
- Personalized calorie target
- Macro calculations
- Water goal
- Meal logging engine

## Git Milestone

Commit:
feat: complete sprint 3 - onboarding persistence and dashboard personalization

Tag:
v0.3.0